Overall Status: Green

Phase: Executing

# Milestones

10/06/2026: Configurare baza de date si interfata initiala (M1)

19/06/2026: Integrare teste unitare si predare finala (M2)

Project Owner (PO): Fratila Alexandru Daniel

Business Manager (BM): Fratila Alexandru Daniel

Solution Provider (SP): Fratila Alexandru Daniel

Project Manager (PM): Fratila Alexandru Daniel

# Project Status Summary

Proiectul se afla in graficul stabilit. Baza de date SQL locala si interfata utilizatorului sunt complet functionale. Strategiile de calcul (Clasic si Penalizare) si decoratorul de logging au fost integrate cu succes. In faza urmatoare se va finaliza integrarea testelor unitare.

# Project Changes (input from Change Log)

Status: Green

- Severe: 0

# Risks (input from Risk Log)

Status: Green

- Active: 2

- R1: Indisponibilitate baza de date locala - Level: Medium - Action: Fallback la lista empty

- R2: Erori de calcul in strategii - Level: Low - Action: Acoperire cu teste unitare

# Project Indicators

Schedule: Green

- Baselined delivery date: 19/06/2026

- Forecasted delivery date: 19/06/2026

- Variance: 0 zile

Cost: Green

- Current Year:

- Allocated: 15 workdays, 0 €

- Spent: 10 workdays, 0 €

- Forecasted: 5 workdays, 0 €

- Overall project:

- Allocated: 15 workdays, 0 €

- Spent: 10 workdays, 0 €

- Forecasted: 5 workdays, 0 €

# Issues (input from Issue Log)

Status: Green

- Urgent: 0

# Decisions (input from Decision Log)

01/06/2026, D1: Aprobarea PIR si Project Charter.

10/06/2026, D2: Finalizarea arhitecturii de baza (Strategy si Factory).

# Activities Performed and Planned

Performed:

- Configurarea tabelelor SQL si a conexiunii la baza de date, status complete

- Implementarea sabloanelor de proiectare si a interfetei grafice, status complete

- Configurarea decoratorului de jurnalizare pentru repozitoriu, status complete

Planned:

- Implementarea testelor unitare automate pentru strategii si QuizManager

- Validarea aplicatiei si predarea livrabilelor finale